Glenellen Solar Farm

Construction Update

March 2025

With the mechanical work almost complete, the sound of the piling will cease.

Works completed or in progress

|  |  |
| --- | --- |
| * Piling is 100% completed
* Substation work has begun (see photo)
* Over 80,000 modules (panels) installed
* Over 6,700 trackers installed
* 38 Inverters have been delivered, more expected in April.
* There are currently approximately 150 people working on-site
 |  |



|  |  |
| --- | --- |
|  | Upcoming works on site* Continue Module and Tracker installation
* Civil works on the Transgrid collector sub-station will continue
* Landscape screening planting will begin onsite
 |