Glenellen Solar Farm

Construction Update

March 2025

With the mechanical work almost complete, the sound of the piling will cease.

Works completed or in progress

| - Piling is 100% completed - Substation work has begun (see photo) - Over 80,000 modules (panels) installed - Over 6,700 trackers installed - 38 Inverters have been delivered, more expected in April. - There are currently approximately 150 people working on-site |  |
| --- | --- |

|  | Upcoming works on site - Continue Module and Tracker installation - Civil works on the Transgrid collector sub-station will continue - Landscape screening planting will begin onsite |
| --- | --- |